## Slide 1: Overview
Timeline
Project Plan
Questions
Notes: Follow-up Consulting Sessions

## Slide 2
Jan 7 -11
Jan 14 -18
Jan 21-25
Jan 28 - Feb 1
Feb 4 -8
Feb 18-22
Feb 25 - Mar 1
Mar 4 - Mar 8
Mar 11 - Mar 15
z
Current Timeline and Milestones
Follow-up Consulting Sessions / Customer Success Troubleshooting
Initial Project Setup
Account Setup
Onboarding & Email Preparation
API & Integrations
Workflow Development
Data Mapping & Automation Testing
IP Warmup / Initial Sends
Go Live
User Migration, Third Party Integrations, Data Maintenance
Feb 11 -15
Verifly Timeline
Completed
In Progress
Not Started
Notes: Follow-up Consulting Sessions

## Slide 3
Current Timeline and Milestones
Verifly Timeline
Expanded Version
Completed
In Progress
Not Started
Notes: Follow-up Consulting Sessions

## Slide 4
Interim
Expanded Version
Notes: Follow-up Consulting Sessions

## Slide 5
Notes: Follow-up Consulting Sessions

## Slide 6
At Launch, all marketing messaging will be sent via Iterable
This Includes:
Quote Journey [Automated]
Customer Journey [Automated]
Marketing Announcements [Manual]
Go Live
Notes: Follow-up Consulting Sessions